BÁC HƠI

Complete Product Roadmap

“Uncle Beer” — Crowdsourced Discovery Map for Authentic Bia Hơi Culture in Hanoi

Version 1.0  •  June 2026  •  CONFIDENTIAL

Prepared by Stein Carpenter

1. Vision & Mission	4

The Name	4

Mission Statement	4

Core Values	4

What Is Bác Hơi?	4

2. Market Context & Opportunity	5

The Gap	5

Target Audience	5

3. What Has Been Built	6

3.1 Core Map & Discovery	6

3.2 User System & Authentication	6

3.3 Contributing Spots & Reviews	7

3.4 Onboarding & UX	7

3.5 Admin & Operations	7

3.6 Technical Infrastructure	8

4. Current State (Pre-Beta)	9

Readiness Summary	9

Open Issues	9

5. Beta Launch Action Plan	10

Phase A — Before First Beta User	10

Phase B — Beta Rollout	11

Phase C — Post-Beta	11

6. Phased Product Roadmap	12

7. Business Model & Monetisation	14

Core Principle	14

Revenue Stream 1: Verified Venue Listings	14

Revenue Stream 2: Tourism & Hospitality Partnerships	14

Revenue Stream 3: Advertising	14

Revenue Stream 4: Experiences & Events (Phase 4)	14

8. KPIs & Success Metrics	16

User & Content Growth	16

Business Metrics (Phase 3 onwards)	16

9. Team Structure	17

Decision-Making Principles	17

10. Why This Matters	18

1. Vision & Mission

## The Name

Bác Hơi is a deliberate piece of wordplay. Bác Hồ is the affectionate national title for Ho Chi Minh — “Uncle Ho.” Swap Hồ for Hơi and you get “Uncle Beer”: a warm, irreverent, and instantly memorable name that rewards anyone with cultural context. It is phonetically similar without being a direct parody, and the spirit — warmth, community, accessibility — is entirely consistent with how Bác Hồ himself is remembered.

## Mission Statement

Bia hơi is not just beer — it’s a way of life. The plastic stool, the cold glass, the street-corner conversation: this is how Hanoi breathes. Bác Hơi exists to map, protect, and celebrate that culture before it disappears into the city’s rapid transformation.

Our mission: build the most authentic, community-driven guide to bia hơi culture in Hanoi — made by locals and travellers who love it, for anyone who wants to find it.

## Core Values

- Community first — every spot is added by a real person who has been there

- Authenticity over tourism — we highlight local favourites, not just tourist traps

- Transparency — reviews are honest; verified spots are clearly labelled

- Accessibility — free to use forever, works on any device, no app store required

- Cultural preservation — we document a living tradition before it fades

## What Is Bác Hơi?

A free, crowdsourced web application that lets users discover, review, and contribute bia hơi spots across Hanoi. Built as a Progressive Web App (PWA), it installs directly from any browser with no app store required, works offline, and is fully mobile-optimised.

The app runs on a single-file architecture backed by Supabase (PostgreSQL + Auth + Storage) and deployed via GitHub Pages — giving it near-zero infrastructure cost at current scale. The entire product can be maintained by one developer part-time.

# 2. Market Context & Opportunity

## The Gap

There is currently no dedicated, community-driven tool for discovering authentic bia hơi in Hanoi. Existing platforms all fall short in predictable ways:

| Platform | Limitation | Our Advantage |
| --- | --- | --- |
| Google Maps | Generic listings, no cultural context, no bia hơi filters | Hyper-specialised: filter by district, price, vibe, seating |
| TripAdvisor | Tourist-heavy, western bias, sparse Vietnam data | Local-first: hidden gems found by residents |
| Travel blogs | Static, outdated, no maps, no community input | Live data, user-contributed in real time |
| Foursquare | Minimal Vietnam presence, no bia hơi niche | Dedicated niche — every feature built for this use case |
| Facebook Groups | Unstructured, no map, no search, no ratings | Structured, searchable, visual, filterable |

## Target Audience

- Expats and long-term Hanoi residents seeking authentic local spots

- Independent travellers who want to drink where locals drink

- Vietnamese locals discovering spots outside their neighbourhood

- Food & drink journalists, bloggers, and content creators

- Tourism operators (hotels, tour companies) wanting curated local recommendations

- Beer brands and local businesses with relevant advertising budgets

# 3. What Has Been Built

All items below are fully implemented and live. This section serves as the authoritative feature inventory.

## 3.1 Core Map & Discovery

| Feature | Status | Notes |
| --- | --- | --- |
| Interactive Leaflet map with OpenStreetMap tiles | Complete | Desktop & mobile |
| MarkerCluster grouping (tap cluster to expand) | Complete | Handles 100+ spots |
| Spot detail panel: peek (180px) + full open (72vh) | Complete | Swipe-draggable on mobile |
| Spot list sidebar with real-time filter | Complete | District, price, vibe, seating |
| Text search by name or description | Complete | Instant filter |
| Filter state saved across sessions (localStorage) | Complete |  |
| Empty filter state with Clear Filters button | Complete |  |
| Cover photo on spot card & detail header | Complete | Admin-assignable |
| Photo gallery (grid + full viewer with navigation) | Complete |  |
| Map popup with thumbnail (desktop & mobile) | Complete | Responsive path |

## 3.2 User System & Authentication

| Feature | Status | Notes |
| --- | --- | --- |
| Email sign-up & login (Supabase Auth) | Complete |  |
| User profile: display name, bio, avatar | Complete |  |
| Profile flair / title picker (badge-linked) | Complete | 29 badge types |
| Points system (reviews, spots, photos earn XP) | Complete |  |
| Badge system (29 badges across 6 categories) | Complete | Auto-awarded on trigger |
| Public leaderboard by points | Complete |  |
| Badge progress linked in user dropdown | In Progress | Navigation link needed |
| Row Level Security (RLS) on all tables | Complete | Supabase policies |

## 3.3 Contributing Spots & Reviews

| Feature | Status | Notes |
| --- | --- | --- |
| Add Spot: 2-step mobile flow (pin first, form second) | Complete | Rebuilt from scratch |
| GPS pin placement (“Use my location” button) | Complete | Graceful fallback |
| Pin confirm bar (Confirm / Reposition) | Complete |  |
| Reverse geocoding: address + district auto-fill | Complete | Nominatim, no API key |
| Change Location button in Add Spot form | Complete | Form data preserved |
| Price dropdown (5,000₫ to 30,000₫ in 1,000 steps) | Complete |  |
| Seating tag picker (tap-to-select, 9 options) | Complete |  |
| Vibe tag picker (14 options) | Complete | Expanded from 10 |
| Photo upload with auto-compression | Complete | Max 1MB post-compress |
| 5-category star ratings (beer, food, atmosphere, clean, value) | Complete |  |
| Review validation: rate any 2 of 5 categories | Complete | Text is optional |
| Spot reporting by users | Complete |  |
| Bookmarks / saved spots | Complete |  |

## 3.4 Onboarding & UX

| Feature | Status | Notes |
| --- | --- | --- |
| Welcome modal on first visit (localStorage flag) | Complete |  |
| Floating island nav tooltips after modal dismiss | Complete | 3.5s auto-dismiss |
| Floating island navigation (Map/List/Add/Account) | Complete | Context-aware icons |
| Mobile sidebar swipe + drag gesture | Complete |  |
| Confetti animation on first-ever review | Complete |  |
| Toast notification system | Complete |  |
| “New This Week” badge on recent spots | Complete | 7-day window |

## 3.5 Admin & Operations

| Feature | Status | Notes |
| --- | --- | --- |
| Admin panel (role-based, Supabase) | Complete |  |
| Spot moderation (approve, verify, delete) | Complete |  |
| Photo moderation (approve, set cover photo) | Complete |  |
| User management tab | Complete |  |
| Per-user + global badge recalculation | Complete | Admin panel |
| CSV export of all spot data | Complete |  |
| Ad management panel (content ready) | Complete | Placeholder live |

## 3.6 Technical Infrastructure

| Feature | Status | Notes |
| --- | --- | --- |
| Progressive Web App: installable from browser | Complete | Manifest + service worker |
| Offline caching (map tiles + core assets) | Complete |  |
| GitHub Pages deployment (auto-deploy on push) | Complete | Free hosting |
| Supabase backend (Postgres, Auth, Storage, RLS) | Complete | Free tier |
| Single-file architecture (index.html) | Complete | No build step required |

# 4. Current State (Pre-Beta)

## Readiness Summary

The app is functionally complete for a beta launch. All core user flows (discover, review, contribute) are working end-to-end. The items below are known issues to resolve during or immediately after the first beta rollout.

## Open Issues

| Issue | Priority | Area | Status |
| --- | --- | --- | --- |
| Add Spot: required fields give no visual indication on failure | RESOLVED | Add Spot UX | Done |
| Mobile header height | RESOLVED | Mobile UI | Done |
| Badge progress + leaderboard in user dropdown | RESOLVED | Navigation | Done |
| Selected spot highlight on map (pulsing green circle) | RESOLVED | Map UX | Done |
| Admin: global badge recalculate button | RESOLVED | Admin Panel | Done |

# 5. Beta Launch Action Plan

Print this section. Assign each item to a team member. Tick off when done.

## Phase A — Before First Beta User

Content & data (Content Lead)

☐  Add 20+ verified bia hơi spots with full data (name, address, hours, price)

☐  Upload at least 3 photos per spot for the initial 20 spots

☐  Set a cover photo for every seeded spot

☐  Verify district and address accuracy for all seeded spots

☐  Write a short description for at least the top 10 spots

Device testing (All team)

☐  Test full Add Spot flow on iOS Safari

☐  Test full Add Spot flow on Android Chrome

☐  Test full Add Spot flow on desktop (Chrome, Firefox, Safari)

☐  Test review submission: 2 categories, no text

☐  Test photo upload from mobile camera

☐  Test PWA install on iOS and Android

☐  Test filter reset and empty state display

☐  Test admin panel: verify spot, set cover photo, recalc badges

## Phase B — Beta Rollout

Logistics (Product Owner)

☐  Identify 5–10 trusted beta testers (mix of locals, expats, non-technical)

☐  Brief testers: what to focus on, how to report feedback

☐  Set up a dedicated feedback channel (WhatsApp group or shared form)

☐  Define feedback categories: bugs / UX confusion / missing features / content

☐  Set a beta review deadline (suggested: 2 weeks after first invite)

Monitoring (Developer)

☐  Review Supabase logs daily during beta period

☐  Monitor Storage usage (free tier cap: 1GB)

☐  Track sign-ups and review volume in admin panel

## Phase C — Post-Beta

Feedback & decisions (Product Owner + Developer)

☐  Collect and categorise all feedback

☐  Prioritise: bugs first, then UX improvements, then feature requests

☐  Fix all critical bugs before public launch

☐  Write a short internal beta summary (what worked, what didn't, what users loved)

☐  Decide on roadmap adjustments based on real user behaviour

# 6. Phased Product Roadmap

Timeline is indicative. This is a passion project — quality takes precedence over speed. Phases overlap; the next begins when the previous is stable.

PHASE 1: BETA • June – July 2026 • 5–10 Invited Users

Goal: Validate the core experience with a small trusted group. Identify critical bugs and UX confusion before public access.

☐  Launch with 5–10 testers and 20+ seeded spots

☐  Gather structured feedback via a dedicated channel

☐  Fix all HIGH priority issues from Section 4

☐  Resolve any authentication or data loss bugs immediately

☐  Refine Add Spot flow based on tester confusion

☐  Validate Vietnamese terminology with native speakers

PHASE 2: COMMUNITY LAUNCH • August – October 2026 • Open Public Access

Goal: Open to the public and grow to 100+ registered users and 50+ spots.

☐  Fix all issues surfaced in beta

☐  Grow spot database to 50+ verified entries

☐  Vietnamese language version of the full UI

☐  Launch social media presence (Instagram, Facebook, TikTok)

☐  Share with expat communities (Hanoi Massive, Reddit, Facebook groups)

☐  Share with Vietnamese travel content creators

☐  Add “Suggest an Edit” flow for existing spots

☐  Implement photo moderation queue (flag inappropriate content)

☐  Add shareable spot links (e.g. bachoi.app/spot/123)

☐  Implement basic SEO (meta tags, Open Graph for social sharing)

☐  Set up basic analytics (page views, unique visitors, conversion rate)

PHASE 3: MONETISATION • November 2026 – March 2027 • First Revenue

Goal: Introduce revenue streams without compromising user trust or app quality. The app remains free for users.

☐  Launch “Verified Venue” paid tier for spot owners

☐  Approach 5 initial bia hơi venue owners for pilot partnerships

☐  Build a simple venue owner dashboard or onboarding flow

☐  Approach tourism operators: hotels, tour companies, travel apps

☐  Explore non-intrusive advertising (contextually relevant only)

☐  Design a curated “Bác Hơi Trail” branded map experience for tourism partners

☐  Investigate grants: cultural preservation, tourism tech, Vietnam startup programs

PHASE 4: SCALE & EXPAND • 2027 and Beyond

Goal: Expand beyond Hanoi, move toward a native app if warranted by demand, explore city replication.

☐  Evaluate demand for Ho Chi Minh City, Da Nang, or Hue versions

☐  Refactor codebase to support multi-city architecture

☐  Evaluate native mobile app (React Native / Flutter) if PWA limitations become a bottleneck

☐  Build a public API for third-party integrations (tourism apps, travel platforms)

☐  Explore open data licensing for spot information (Wikipedia model)

☐  Evaluate angel investment if revenue and user base justify it

# 7. Business Model & Monetisation

## Core Principle

Bác Hơi is free for users and always will be. Revenue comes from businesses and partners who benefit from the audience we build — not from the users themselves.

## Revenue Stream 1: Verified Venue Listings

Venue owners pay a monthly fee to access premium features:

- Featured / pinned placement in search results and spot list

- Verified badge and “Owner” label visible on all review pages

- Ability to respond to reviews and flag factual errors

- Basic analytics: views, click-throughs, review sentiment summary

- Direct link to reservation or ordering system (Phase 3+)

Suggested pilot pricing: 200,000₫ – 500,000₫ / month (~$8–$20 USD). Run with 5 pilot venues before formalising.

## Revenue Stream 2: Tourism & Hospitality Partnerships

- Hotels & resorts: license our curated data for in-room guides or concierge apps

- Tour operators: feature Bác Hơi spots in walking tours or food experiences

- Travel apps (Klook, GetYourGuide): white-label bia hơi discovery content

- Airlines and tourism boards: destination marketing partnerships

## Revenue Stream 3: Advertising

- Sponsored “Spot of the Week” card on the home screen (beer brands, local businesses)

- Non-intrusive ad cards visible to non-logged-in users only

- Newsletter sponsorships if an email digest is launched in Phase 2

Advertising must remain contextually relevant and non-disruptive. No pop-ups. No third-party tracking that compromises user privacy.

Revenue Stream 4: Experiences & Events (Phase 4)

- Branded “Bác Hơi Trail” map with premium inclusion for listed venues

- Annual “Best of Bia Hơi Hanoi” awards (sponsored, press-covered)

- Physical merchandise (printed maps, pocket guides) sold in hostels and hotels

# 8. KPIs & Success Metrics

## User & Content Growth

| Metric | Beta Target | Launch Target | 6-Month Target |
| --- | --- | --- | --- |
| Registered users | 10 | 100 | 500 |
| Monthly active users (MAU) | 10 | 75 | 350 |
| Spots on the map | 20 | 50 | 150 |
| Reviews posted | 10 | 100 | 500 |
| Photos uploaded | 50 | 200 | 1,000 |
| PWA installs | 5 | 30 | 200 |
| D7 user retention | Baseline | > 20% | > 35% |
| Avg. session length | Baseline | > 2 min | > 3 min |

## Business Metrics (Phase 3 onwards)

| Metric | Year 1 Target |
| --- | --- |
| Verified venue partners (paying) | 5–10 venues |
| Monthly recurring revenue (MRR) | 1,000,000₫ – 5,000,000₫ / month (~$40–$200 USD) |
| Tourism / hospitality partnerships signed | 2–3 agreements |
| Content creator collaborations | 3–5 partnerships |
| Ad impressions / month (Phase 3 baseline) | Track from launch |

# 9. Team Structure

Placeholder roles — fill in with real names. At this stage one person may hold multiple roles.

| Role | Responsibilities | Assigned To |
| --- | --- | --- |
| Product Owner / Founder | Vision, priorities, partnerships, final sign-off | Teacher Stein |
| Lead Developer | Feature development, bug fixes, deployments, security | [Placeholder] |
| Community Manager | Beta tester liaison, user feedback, social media | [Placeholder] |
| Content & Data Lead | Seeding spot data, photo quality, descriptions | [Placeholder] |
| Marketing / Partnerships | Tourism outreach, venue sales, PR, events | [Placeholder] |
| Beta Testers (5–10) | App testing, honest feedback, early reviews | [Recruit in Phase A] |

## Decision-Making Principles

- User experience beats development convenience — if a first-time user is confused, it needs to change

- Quality over speed — one well-documented spot is worth ten half-filled ones

- Community trust is the core asset — decisions that could erode it need Product Owner sign-off

- Default to doing less, but doing it excellently — resist feature creep

# 10. Why This Matters

Bia hơi is one of the most genuinely democratic institutions in Vietnamese urban life. For a few thousand dong, a person can sit at the same table as anyone. A retiree, a student, a construction worker, a businessman — all on the same plastic stool, sharing the same cold glass.

That culture is under pressure. Rents rise, neighbourhoods change, and many of the oldest spots disappear without anyone noticing. Bác Hơi is, among other things, an act of documentation. Every spot added to this map is a record that something real existed here, and that someone cared enough to write it down.

Build it well. Keep it honest. And drink responsibly.

— Bác Hơi Team, June 2026